Learning Journal 2

Student Name: Susmitha Mamula

Course: SOEN 6841- SOFTWARE PROJECT MANAGEMENT

Journal URL: https://github.com/susmitha810/SOEN6841

Dates Rage of activities: 16th September 2024 to 4th October 2024

Date of the journal: 27th September 2024 and 4th October 2024

| Key Concepts Learned: | Application in Real Projects: | Peer Interactions: | Challenges Faced: | Personal development activities: | Goals for the Next Week: |
| --- | --- | --- | --- | --- | --- |
| • Effort estimation techniques: Estimation by Analogy, COCOMO • Importance of adjusting estimates with changing requirements. • Challenges of estimating effort in software development. | • Estimation by Analogy is useful when historical data from similar projects is available. • COCOMO can be used to estimate project costs employing lines of code and other project characteristics. | • Discussed about the benefits and drawbacks of different estimation methods. • Shared ideas to enhance estimate accuracy and the importance of frequent revisions. | • Challenges in classifying projects for Function Point Analysis (FPA) and accurately determining software functionalities. • Hard to estimate the effort for projects with unclear requirements. | • Viewed videos on Udemy addressing effort estimation methods. • Read articles that highlight the application of analogy-based estimation techniques and COCOMO in real-world scenarios. | • Analyze few case studies on Effort estimation techniques. • Explore real-world case studies on Function Point Analysis (FPA). |
| • Gained an understanding of risk identification, assessment, prioritization, and response strategies such as mitigation, avoidance, and transference, while emphasizing contingency planning for high-priority risks. • Learned the components of configuration management systems, highlighting how they reduce confusion and maintain project integrity. | • A systematic risk management plan and early risk identification help to ensure project stability and reduce future problems. • By facilitating efficient version control and change tracking, a configuration management system helps to avoid scope creep. | • Took part in conversations regarding strategies and experiences with risk management in real life. • Shared insights with colleagues regarding the difficulties and ideal procedures for setting up configuration management systems and maintaining version control. | •Encountered difficulties evaluating risks in new technology projects because of a high level of uncertainty. • Found it difficult to identify each component required for efficient configuration management. | • Examined case studies to find best practices for risk management in IT projects. • Read articles about the value of configuration management tools and techniques in software development. • I explored case studies on how configuration management systems can maintain project integrity by facilitating efficient version control. | • Create a detailed risk management plan for a hypothetical project. • Research specific configuration management tools applicable to real-world projects |

Final Reflections:

Overall Course Impact:

- My understanding of effort estimation, risk management, and configuration management has increased as a result of this course.

- Having learned these ideas, I feel more equipped to put them into practice and complete projects successfully.

Application in Professional Life:

- The acquired knowledge will be essential for proactive risk management and accurate project effort estimation.

- Software quality and integrity can be guaranteed by implementing effective configuration management procedures.

Peer Collaboration Insights:

- Working with peers provided useful insights into putting theory into practice.

- Diverse viewpoints on how to handle common project challenges were revealed during discussions.

Personal Growth:

- Increased adaptability by learning and applying new tools and methods efficiently.

- Enhanced risk management skills through case study analysis and proactive strategies.

- Improved analytical and problem-solving abilities in project management.

Hours Spent Weekly To study: 3 Hours per week

References for Personal Development Activities:

- Syona Gupta, Geeta Sikka, and Harsh Verma. 2011. Recent methods for software effort estimation by analogy. SIGSOFT Softw. Eng. Notes 36, 4 (July 2011), 1–5. https://doi.org/10.1145/1988997.1989016

- https://mark-bridges.medium.com/50-case-studies-exploring-risk-management-across-various-organizations-situations-32c1d63374e0

- Karlovs-Karlovskis, Uldis. (2012). Importance of Configuration Management.