Learning Journal 3

Student Name: Susmitha Mamula

Course: SOEN 6841- SOFTWARE PROJECT MANAGEMENT

Journal URL: https://github.com/susmitha810/SOEN6841

Dates Rage of activities: 5th October 2024 to 26th October 2024

Date of the journal: 12th October 2024 and 26th October 2024

| Key Concepts Learned: | Application in Real Projects: | Peer Interactions: | Challenges Faced: | Personal development activities: | Goals for the Next Week: |
| --- | --- | --- | --- | --- | --- |
| • Project Scheduling: Top-down vs. Bottom-up planning. • Work Breakdown Structure (WBS): Breaking tasks into manageable units for better execution. • Resource Allocation: Aligning skills with project needs. •CPM and Buffer Management. • Activity Organization: Each task’s dependencies and duration directly impact resource allocation and scheduling. •Milestones and Deliverables. | •Implementing WBS in real-world projects provides visibility into task dependencies and allows for precise resource allocation. • The use of the Critical Path Method helps to prioritize key tasks and avoid bottlenecks. • Choose bottom-up or top-down based on task details or project goals | •Collaborated with peers to compare the benefits of top-down versus bottom-up planning. • Exchanged ideas on managing delays using critical path analysis, especially in complex projects. • Gained insights with peers highlighting WBS's role in managing complex dependencies. | • Experienced difficulty in estimating task durations for WBS due to uncertainty in project requirements at the outset. • Faced challenges in optimizing resource allocation without adequate historical data or insights on task complexity. • Choosing between top-down and bottom-up planning methods was challenging for projects with both high-level goals and detailed tasks. | • Completed Udemy courses on WBS and CPM. • Studied case studies on project scheduling and resource allocation. • Created Gantt charts using project management tools. • Read articles on top-down and bottom-up planning techniques. | • Practice creating a detailed Work Breakdown Structure for a case project and analyse its effectiveness. • Explore advanced resource allocation techniques in project management software to enhance precision in WBS planning. • Explore case studies on buffer management to see how it mitigates delays and improves scheduling flexibility. |
| • Earned Value Management (EVM): Tracks schedule and budget variances for progress assessment. • Baseline Plans: Compares baseline costs, time, and performance to maintain project alignment. • Corrective Actions: Addresses deviations through re-planning. • Monitoring and Control. | • EVM: Ensures transparency and proactive decision-making by tracking budget and schedule. • Baseline Plans: Keeps stakeholders aligned during project changes. • Corrective Actions: Mitigates risks and keeps projects on track. | •Participated in discussions about how EVM can be adapted to agile projects, ensuring regular assessment and adjustments. • Discussed strategies for maintaining the baseline in environments with constant changes to project requirements. | • Struggled to establish a reliable baseline in projects with frequent changes, which made monitoring harder. • Understanding the application of EVM in agile projects where iterative changes occur was particularly challenging. | • Watched Udemy tutorials on EVM for budget and schedule tracking. • Analysed case studies on risk management in dynamic projects. • Practiced corrective actions and variance analysis for project control. • Read articles on monitoring and control strategies. | • Dive deeper into case studies on Earned Value Management in agile methodologies. • Explore project management tools (like MS Project) that support real-time EVM data collection and variance analysis for agile settings. • Focus on refining strategies for maintaining baseline plans in projects where scope changes are frequent. |

Final Reflections:

Overall Course Impact:

- The course provided a comprehensive understanding of core project management techniques like WBS, CPM and EVM.

- These skills are essential for navigating real-world project challenges, ensuring projects stay within budget, meet timelines, and achieve quality standards.

Application in Professional Life:

- Gained confidence in project scheduling and baseline management, and learned to use EVM for transparent progress tracking and corrective actions to handle project deviations.

Peer Collaboration Insights:

- Peer discussions helped refine my understanding of top-down vs. bottom-up planning and critical path analysis, enhancing my ability to manage project delays and frequent changes.

Personal Growth:

- Improved problem-solving and resource optimization skills through case studies and practical applications.

- More ambitious in tackling challenges like baseline management and risk control by studying real-world EVM and variance analysis.

- Proficiency in project control tools and techniques strengthened for long-term project management success.

- In long term will plan to obtain project management certifications (e.g., PMP, Agile) to enhance credibility and expand career opportunities.

Hours Spent Weekly To study: 3 Hours per week

References for Personal Development Activities:

- Kerzner, H. (2017). Project Management: A Systems Approach to Planning, Scheduling, and Controlling (12th ed.).

- Fleming, Q. W., & Koppelman, J. M. (2016). Earned Value Project Management.

- Williams, T. (2017). The Nature of Risk in Complex Projects. International Journal of Project Management, 35(4), 703-713.